Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34601 |
| Project Name | TransLingua |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup | USN-1 | Set up project with Streamlit, google-generativeai, python-dotenv | 2 | High | Hritik Raj |
| Sprint-1 | Setup | USN-2 | Configure Gemini API securely using .env variables | 1 | High | Hritik Raj |
| Sprint-2 | Translation | USN-3 | Text input area (max 3000 chars) with char counter | 2 | Low | Sri Nandana Lahari |
| Sprint-1 | Translation | USN-4 | Source and target language dropdowns (25+ languages) | 2 | Medium | Sri Nandana Lahari |
| Sprint-1 | Translation | USN-5 | AI-powered translation via Gemini API | 3 | High | Mounika Vemala |
| Sprint-1 | Auto-Detect | USN-6 | Auto-detect source language using AI prompts | 3 | High | Mounika Vemala |
| Sprint-1 | Feedback | USN-7 | Multi-stage progress bar during translation | 2 | Medium | Sannidhiraju Sai Vinay |
| Sprint-1 | Error Handling | USN-8 | Error messages for empty text / same languages | 1 | Low | Mounika Vemala |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | UI Design | USN-9 | Cyberpunk-themed UI with neon glow, animations | 5 | Medium0 | Hritik Raj |
| Sprint-2 | UI Design | USN-10 | Stats cards (25+ Languages, 99% Accuracy, etc.) | 2 | High | Hritik Raj |
| Sprint-2 | Controls | USN-11 | Copy translated text button | 1 | Low | Sri Nandana Lahari |
| Sprint-2 | Controls | USN-12 | Reset / clear all inputs button | 1 | Medium | Hritik Raj |
| Sprint-2 | Controls | USN-13 | Share translated text button | 1 | High | Mounika Vemala |
| Sprint-2 | Sidebar | USN-14 | Features and use cases sidebar panel | 2 | High | Sannidhiraju Sai Vinay |
| Sprint-2 | Results | USN-15 | Side-by-side original and translated display | 3 | Medium | Sannidhiraju Sai Vinay |
| Sprint-2 | Footer | USN-16 | Team info footer section | 1 | Low | Mounika Vemala |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 4 Days | 02 Feb 2026 | 07 Feb 2026 | 16 | 07 Feb 2026 |
| Sprint-2 | 16 | 5 Days | 08 Feb 2026 | 13 Feb 2026 | 16 | 13 Feb 2026 |

Velocity:

Imagine we have a 5-day sprint duration, and the velocity of the team is 16 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts